## Smart Renewable Energy Monitoring and Grid Optimization Platform

## A CAPSTONE PROJECT REPORT

Submitted in the partial fulfilment for the Course of

CSA1012 –Software Engineering

to the award of the degree of

## BACHELOR OF TECHNOLOGY IN

COMPUTER SCIENCE AND ENGINEERING

Submitted by

N.Srikanth (192411139)

Under the Supervision of Dr.K.Anita Devamani

# SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences Chennai-602105

July 2026

Index:

| S. No. | Contents | Page No. |
| --- | --- | --- |
| 1 | Project Vision and Stakeholders | 1 |
| 2 | Project Vision | 2 |
| 3 | Project Objectives | 3 |
| 4 | Stakeholder Identification | 4 |
| 5 | Epics and User Stories | 5 |
| 6 | Acceptance Criteria | 8 |
| 7 | Product Backlog Prioritization | 10 |
| 8 | Sprint Backlog (Sprint 1) | 12 |
| 9 | Story Point Estimation | 14 |
| 10 | Sprint Goal | 16 |
| 11 | Expected Sprint Deliverables | 17 |
| 12 | Sprint Summary | 18 |
| 13 | Conclusion | 19 |
| 14 | References | 20 |

Assignment: Agile Sprint Planning & User Story Workshop

Project Title: Smart Renewable Energy Monitoring and Grid Optimization Platform

- Project Vision and Stakeholders

Project Vision

To develop an intelligent platform that monitors renewable energy sources such as solar and wind, predicts energy generation, optimizes power distribution, and improves grid efficiency through real-time monitoring and AI-based decision-making.

Project Objectives

- Monitor renewable energy production in real time.

- Detect faults and abnormal energy consumption.

- Optimize power distribution across the smart grid.

- Provide dashboards for monitoring and reporting.

- Improve energy efficiency and reduce wastage.

Stakeholders

| Stakeholder | Role |
| --- | --- |
| Grid Operator | Monitors power distribution |
| Energy Consumers | View energy usage and alerts |
| Renewable Plant Manager | Monitors solar/wind generation |
| Government Authority | Tracks renewable energy performance |
| Maintenance Engineer | Repairs faults detected by the system |

2. Epics and User Stories

Epic 1: User Management

User Story 1

As an administrator, I want to manage user accounts so that only authorized users can access the platform.

User Story 2

As a user, I want to log in securely so that my information remains protected.

Epic 2: Energy Monitoring

User Story 3

As a grid operator, I want to monitor renewable energy generation in real time so that I can ensure stable power supply.

User Story 4

As a consumer, I want to view my energy consumption dashboard so that I can reduce electricity usage.

Epic 3: Grid Optimization

User Story 5

As a grid operator, I want the system to recommend optimal power distribution so that energy loss is minimized.

User Story 6

As a maintenance engineer, I want to receive fault alerts so that issues can be fixed quickly.

Epic 4: Reports

User Story 7

As a government official, I want monthly renewable energy reports so that renewable energy targets can be evaluated.

3. Acceptance Criteria

User Story 1

Given an administrator is logged in

When they add or remove users

Then the user database should update successfully.

User Story 3

Given renewable energy sensors are active

When new data is received

Then the dashboard should update in real time.

User Story 5

Given energy demand increases

When optimization is performed

Then power should be redistributed efficiently.

User Story 7

Given monthly data is available

When the report is generated

Then renewable energy statistics should be displayed accurately.

4. Product Backlog Prioritization

| Priority | User Story | Business Value |
| --- | --- | --- |
| High | Secure Login | High |
| High | Real-time Energy Monitoring | High |
| High | Fault Detection Alerts | High |
| High | Grid Optimization | High |
| Medium | User Management | Medium |
| Medium | Energy Dashboard | Medium |
| Low | Monthly Reports | Low |

5. Sprint Backlog (Sprint 1)

Sprint Duration

2 Weeks

| User Story | Development Tasks |
| --- | --- |
| Secure Login | Design login page, database connection, authentication |
| User Management | Create admin panel, CRUD operations |
| Energy Monitoring | Connect sensors/API, display dashboard |
| Fault Alerts | Implement alert notification module |

6. Story Point Estimation (Fibonacci Method)

| User Story | Story Points | Justification |
| --- | --- | --- |
| Secure Login | 3 | Simple authentication |
| User Management | 5 | CRUD operations |
| Energy Monitoring | 8 | Real-time data integration |
| Energy Dashboard | 5 | Charts and visualization |
| Grid Optimization | 13 | AI/optimization logic |

Total Sprint Story Points = 34

Justification

The Fibonacci sequence (3,5,8,5,13) is used because it reflects increasing uncertainty and complexity. Features involving RFID integration and real-time tracking require greater effort, while authentication is comparatively simpler.

7. Sprint Goal and Expected Deliverables

Sprint Goal

Develop a functional prototype capable of authenticating users, monitoring renewable energy generation in real time, displaying dashboards, and generating fault alerts.

Expected Sprint Deliverables

- User Login Module

- Admin Dashboard

- Renewable Energy Monitoring Dashboard

- Real-time Energy Visualization

- Fault Detection & Alerts

- Initial Database

- Sprint Review Demonstration

Conclusion

The Smart Renewable Energy Monitoring and Grid Optimization Platform is a modern and sustainable solution designed to improve the efficiency, reliability, and intelligence of renewable energy management. With the increasing adoption of renewable energy sources such as solar and wind power, traditional power grids face challenges in balancing energy generation, demand, and distribution. This platform addresses these challenges by integrating real-time monitoring, smart analytics, automated fault detection, and grid optimization techniques into a single, user-friendly system.By following the Agile software development methodology, the project is divided into manageable sprints, allowing continuous development, frequent testing, and regular stakeholder feedback. The creation of project vision, stakeholder analysis, epics, user stories, acceptance criteria, product backlog, sprint backlog, and story point estimation ensures that the development process remains organized, transparent, and focused on delivering maximum business value. Agile practices also enable the team to quickly adapt to changing requirements and continuously improve the product throughout its lifecycle.The proposed platform offers several valuable features, including secure user authentication, real-time renewable energy monitoring, energy consumption dashboards, AI-based grid optimization, predictive maintenance, fault detection, alert notifications, and detailed analytical reports.

References

- A. Silberschatz, P. B. Galvin, and G. Gagne, Software Engineering: A Practitioner's Approach, 9th ed. New York, NY, USA: McGraw-Hill, 2020.

- K. Schwaber and J. Sutherland, The Scrum Guide: The Definitive Guide to Scrum – The Rules of the Game, 2020.

- I. Sommerville, Software Engineering, 10th ed. Pearson Education, 2016.

- R. S. Pressman and B. R. Maxim, Software Engineering: A Practitioner's Approach, 9th ed. McGraw-Hill Education, 2019.

- International Energy Agency (IEA), Renewables 2024: Analysis and Forecast to 2030, International Energy Agency, Paris, France, 2024.

- International Renewable Energy Agency (IRENA), Renewable Capacity Statistics 2024, Abu Dhabi, UAE, 2024.

- IEEE Standards Association, IEEE Std 2030-2023: Guide for Smart Grid Interoperability of Energy Technology and Information Technology Operation, IEEE, 2023.

- National Institute of Standards and Technology (NIST), NIST Framework and Roadmap for Smart Grid Interoperability Standards, NIST Special Publication 1108R4, 2021.

- T. Erl, Internet of Things: Concepts, Technologies, and Applications, Pearson Education, 2018.

- M. Wooldridge, An Introduction to MultiAgent Systems, 2nd ed. Wiley, 2009.